## Slide 1
The Human Side of Systems Change
NZPPA Leaders Summit 2025 – Stephan Blumenberg, Alxemy

## Slide 2
Over 20 years implementing Payroll, WFM, and HCM Software
Worked for some of the most well-known vendors in New Zealand and since, have worked on projects involving many different vendors
Experience gain from Southern Africa, Germany, New Zealand and Australia
Personally involved in 100+ implementations
Both vendor and client-side, which gives me good insights into what it takes to successfully roll out new software, what works, and what does not.
Business Owner, grappling with own change management
As a business owner, we deal with change every day. From systems and processes, internal rollouts and staff feedback to the economy
Nau mai, haere mai

## Slide 3
When Reality Hits… Three Stories
The system that sat on the shelf
Copy & Paste Chaos
The Rock Star rollout
Notes: Image anchor – Execs often think it is simple to implement a new system. Talk about the example of the full restructure with only 7 days’ notice. But it really looks like the bottom image
Story 1 – The System That Sat on the Shelf
Hook: “They went from wage books to their first payroll system. I went back 3 months later — the system was gathering dust. Manual was easier for them. Big lesson: tech doesn’t fix habits.”
Story 2 – Copy & Paste Chaos
Hook: “… big modern system, but they just replicated the old one. No change, no benefit, still miserable.”
Story 3 – The Rock Star Rollout
Hook: “And then there’s the opposite - client went all-out: competitions, posters, naming contests. They made self-service exciting, and people loved it.”

## Slide 4
Why Beats What (Every Time)
“People don’t buy what you do. They buy why you do it.” – Simon Sinek
Involve stakeholders early — so they help define the WHY
Let people see themselves in the WHY
Notes: Everyone has probably heard of Simon Sinek’s “Start with the Why”
Talk about business goals and visions as a north star for the implementation, then always point back to this.
It’s like implementing a business strategy, it needs to filter through to every department, for them to relate to
Stakeholder involvement – talk about recent software selection project

## Slide 5
From Chaos to Clarity: Your Toolkit
Notes: “Now let’s move into the really practical stuff… three pillars of great leadership during change, some quick wins, and a few pitfalls to avoid.”

## Slide 6
Buzzwords
Clarity Beats Buzzwords
Plain English
Digital enablement journey
Harmonised processes
Future-ready platform
Submit leave on your phone
One place for all pay info
Update your own bank details
Notes: We love buzzwords and acronyms in the tech and payroll space (Provide some examples)
But staff don’t speak that way or understand it
Speak in a way that the end users are going to understand and relate to

## Slide 7
Clear, Consistent Communication Builds Trust
Notes: I have examples for finance and IT only got involved toward the end of the project and what followed was chaos.
Finance stopped the project because their GLs were not balancing
IT stopped the project because an interface file was not working
“Silence kills trust”
“Talk early, even if you don’t have all the answers”
“People can handle bad news – they can’t handle being left in the dark”
“Payroll people are often the last to know… that has to change”

## Slide 8
One Small Step for Payroll, One Giant Leap for Change
“Progress over perfection”
“Mid-project dip”
“Keep the Momentum”
Notes: Talk about breaking down a huge project into small, achievable tasks and ticking them off one by one.
Talk about the fact there will always be changes right through to go-live, so don’t try to get everything 100% before you hand over for testing, but involve the customer and internal / external stakeholders in every step and help them understand
“Mid-project dip: enthusiasm fades”
“Momentum matters more than perfect plans”
“Project fatigue is a thing”

## Slide 9
Quick Wins for Leading Change
Create Safe Spaces
Champions for Change
Celebrate the Small Wins
Notes: “People need somewhere safe to ask questions.” – example where a client had weekly drop-in sessions
“Recognition keeps the energy alive.” – Talk about doing shoutouts on internal systems, or mini-celebrations for each small win
“Have familiar and respected people in the business lead the change with their teams.” – people leaders are respected with their teams. If they believe in the why, then their teams will buy into it”

## Slide 10
Pitfalls to Avoid
The “Big Reveal”
Thinking Your Enthusiasm = Everyone Else’s
Burning Out Your Champions
Notes: Tell story with my partner not liking surprises. Neither to employees. - “Don’t announce change – involve people.”
It’s easy to give your best people all the work, but you may end up burning them out and impacting the project - “Protect your champions – they’ll carry your culture.”
It’s like my kids telling me with excitement about the new diamond pickaxe they just got in Minecraft – their enthusiasm is a lot higher than mine! - “Your energy is great, but not everyone is there yet.” Bring them along the journey

## Slide 11
Change Lives, Not Systems
Leadership over Management
Marathon over Sprint
Trust over Control
Notes: We should call it “Change Leadership” as opposed to “Change Management”
Projects progress slow and steady
Build trust with your teams rather than using force or control
“What’s one thing you’ll do differently in your next project?”

## Slide 12
Thank You